**Project Status Report**

|  |  |
| --- | --- |
| **Project Name** | Elevator System (Phase 2/3) |
| **Team Members** | Alan Cranbury, Mark Mahony, Nick Oudyk |
| **Report Date** | July 7, 2014 |

**Project Overall Status: Green**

We have completed phase 2 of the project, along with our project documentation. We have started initial work on phase 3 of the project, thinking about how we will get out control system for the elevator up and running.

**Activities – During the Past Week**

|  |  |  |
| --- | --- | --- |
| **Activity** | **Planned Completion Date** | **% Complete** |
| Integrated various parts of phase 2 | July 7, 2014 | 100 |
| Tested and Documented each individual component as well as | July 7, 2014 | 100 |
| Added security to the client/server interface | July 7, 2014 | 100 |
| Performed initial evaluation for phase 3 and updated project plan for phase 3 | July 7, 2014 | 100 |

**Activities Planned – For the Next Week**

|  |  |
| --- | --- |
| **Activity** | **Planned Completion Date** |
| Determine division of labour for project phase 3 | July 14, 2014 |
| Create MatLab model of Motor plant and elevator control system | July 14, 2014 |

**Outstanding Issues**

|  |  |  |  |
| --- | --- | --- | --- |
| **Issue** | **Responsibility** | **Date to be Resolved** | **Proposed Resolution** |
| N/A |  |  |  |

**Changes to Plan**

|  |  |  |
| --- | --- | --- |
| **Change** | **Date of Change** | **Impact to Project** |
| N/A |  |  |
|  |  |  |