**Project Status Report**

|  |  |
| --- | --- |
| **Project Name** | Elevator System (Phase 2) |
| **Team Members** | Alan Cranbury, Mark Mahony, Nick Oudyk |
| **Report Date** | June 23, 2014 |

**Project Overall Status: Yellow**

We have the separate components of Phase 2 completed, including a client GUI, server and client networking over TCP code and a protocol for the data being sent over TCP. However, we were not able to combine the code together and perform testing of the completed code due to group member’s unexpected absence.

**Activities – During the Past Week**

|  |  |  |
| --- | --- | --- |
| **Activity** | **Planned Completion Date** | **% Complete** |
| Client network code | June 23, 2014 | 100 |
| Server network code | June 23, 2014 | ? |
| Client GUI code | June 23, 2014 | 90 |
| Perform testing of client to server communication | June 23, 2014 | 0 |

**Activities Planned – For the Next Week**

|  |  |
| --- | --- |
| **Activity** | **Planned Completion Date** |
|  |  |
|  |  |

**Outstanding Issues**

|  |  |  |  |
| --- | --- | --- | --- |
| **Issue** | **Responsibility** | **Date to be Resolved** | **Proposed Resolution** |
| N/A |  |  |  |

**Changes to Plan**

|  |  |  |
| --- | --- | --- |
| **Change** | **Date of Change** | **Impact to Project** |
| N/A |  |  |
|  |  |  |